# Bruce Highway Targeted Safety Program Proposed Works to Tender Lookahead Report

1 July 2026 to 30 June 2027

About this document

The Proposed Works to Tender Lookahead Report comprises contracts identified as part of the Bruce Highway Targeted Safety Program (BHTSP), intended to be procured over the coming months. The report includes road and transport infrastructure contracts proposed to be led by the Department of Transport and Main Roads and are funded within the Queensland Transport and Roads Investment Program (QTRIP) as part of the BHTSP. The timing and contract values listed are indicative only and subject to full tender processes. It should be noted that the prequalification levels provided will be confirmed after the finalisation of the detailed design. For further information about prequalification requirements please refer to the Department of Transport and Main Roads’ Transport Infrastructure Project Delivery System Volume 3 (Prequalification System). It should also be noted that some projects may be subject to planning approval and/or confirmation of federal funding, and some projects listed are subject to confirmation through state and federal budgetary processes. Further, the information outlined may change pending approval of the relevant procurement strategies. Information about individual projects is available from the relevant contact office.

Copyright

This publication is protected by the Copyright Act 1968.

© The State of Queensland (Department of Transport and Main Roads) 2025. All rights reserved.

Disclaimer

This publication is provided as a source of information only and the State of Queensland makes no statements, representations or warranties about its accuracy or completeness. To the extent permitted by law, the State of Queensland disclaims all responsibility for decisions or actions taken as a result of any data, information, statement or advice, expressed or implied, contained within and excludes all liability (including, without limitation, liability in negligence) for all expenses, losses, damages and costs that may be incurred.

Wide Bay/Burnett

### Bundaberg/Gympie offices

For enquiries, please contact SQR_BHTSP@tmr.qld.gov.au or the Program Director (BHTSP), SQR on (07) 4639 0890.

| Local government | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Panel type | Prequalification / Contract requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Bundaberg Regional Council | Bruce Highway (Gin Gin – Benaraby), Takilberan Creek to Walily Creek - Kalpowar Road intersection sub-package | Intersection upgrade and Heavy Vehicle Rest Area | $10m - $25m | Apr - Jun 2026 | Construction Panel | R2 / F25 TIC-CO* |
| Bundaberg Regional Council | Bruce Highway (Gin Gin – Benaraby), Walily Creek to E Claxton Road - E Claxton Road and Rickards Road intersection sub-package | Intersection upgrade | $10m - $25m | Apr - Jun 2026 | Construction Panel | R3 / F25 TIC-CO* |
| Fraser Coast Regional Council | Bruce Highway (Maryborough – Gin Gin), Howard Turnoff to south of Doghole Creek | Pavement strengthening | $25m - $50m | Jul - Sep 2026 | Construction Panel | R3 / F50 TIC-CO* |
| Bundaberg Regional Council | Bruce Highway (Gin Gin – Benaraby), Gin Gin to Carmans Road | Pavement strengthening | $10m - $25m | Jan - Mar 2027 | Construction Panel | R3 / F25 TIC-CO |
| Gympie Regional Council | Bruce Highway (Gympie – Maryborough), Curra to Davey Road | Pavement strengthening (in sections) | $25m - $50m | Jan - Mar 2027 | Construction Panel | R3 / F50 TIC-CO |

Wide Bay/Burnett cont.

### Bundaberg/Gympie offices

For enquiries, please contact SQR_BHTSP@tmr.qld.gov.au or the Program Director (BHTSP), SQR on (07) 4639 0890.

| Local government | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Panel type | Prequalification / Contract requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Bundaberg Regional Council | Bruce Highway (Maryborough – Gin Gin), Buxton Road to Butchers Road | Wide centre line treatment and pavement strengthening | $50m - $100m | Jan - Mar 2027 | Construction Panel | R3 / F75 TIC-CO |
| Fraser Coast Regional Council | Bruce Highway (Gympie – Maryborough), Seven Mile Road to Four Mile Road | Wide centre line treatment, pavement strengthening and intersection upgrades | $25m - $50m | Apr - Jun 2027 | Construction Panel | R3 / F50 TIC-CO |

*Amended details.

Fitzroy

### Rockhampton office

For enquiries, please contact Fitzroy_BHUP@tmr.qld.gov.au or the Program Director (BHTSP), Fitzroy on (07) 4931 1500.

| Local government | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Panel type | Prequalification / Contract requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Rockhampton Regional Council | Bruce Highway (Rockhampton – St Lawrence), Fitzroy Street to Farm Street | Pavement strengthening | <$10m | Oct - Dec 2026 | Construction Panel | TIC-CO / A3 / F10 |
| Gladstone Regional Council | Bruce Highway (Gin Gin – Benaraby), north of Miriam Vale Bruce Highway (Gin Gin – Benaraby), north of Bororen Bruce Highway (Gin Gin – Benaraby), Twelve Mile Creek to Turkey Beach Road Bruce Highway (Gin Gin – Benaraby), north of Twenty Eight Mile Creek | Planning, design and construct overtaking lanes | $50m - $100m | Oct - Dec 2026 | Construction Panel | TIC-TC / HE1 / R3 / F50 |
| Livingstone Shire Council | Bruce Highway (Rockhampton – St Lawrence), Raspberry Creek Road to Stanage Bay Road | Wide centre line treatment | $100m - $250m | Jan - Mar 2027 | Construction Panel | TIC-CO / R3 / F100 |

Fitzroy cont.

### Rockhampton office

For enquiries, please contact Fitzroy_BHUP@tmr.qld.gov.au or the Program Director (BHTSP), Fitzroy on (07) 4931 1500.

| Local government | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Panel type | Prequalification / Contract requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Livingstone Shire Council | Bruce Highway (Rockhampton – St Lawrence), north of Princhester Siding Road to Pine Mountain Creek | Wide centre line treatment | $50m - $100m | Jan - Mar 2027 | Construction Panel | TIC-CO / R3 / F50 |
| Gladstone Regional Council | Bruce Highway (Gin Gin – Benaraby), Christensen Road to Tannum Sands Road Bruce Highway (Gin Gin – Benaraby), Tannum Sands Road | Planning, design and construct wide centre line treatment and intersection upgrade | $100m - $250m | Jan - Mar 2027 | Construction Panel | TIC-TC / HE2 / R3 / F75 |
| Rockhampton Regional Council | Bruce Highway (Benaraby – Rockhampton), Raglan to Port Alma intersection Bruce Highway (Benaraby – Rockhampton), south of Bajool | Planning, design and construct wide centre line treatment | $50m - $100m | Apr - Jun 2027 | Construction Panel | TIC-TC / HE2 / R3 / F50 |
| Rockhampton Regional Council | Bruce Highway (Benaraby – Rockhampton), south of Gavial-Gracemere Road | Planning, design and construct overtaking lane | $10m - $25m | Apr - Jun 2027 | Construction Panel | TIC-TC / HE2 / R2 / F20 |

Mackay/Whitsunday

### Mackay office

For enquiries, please contact MkydRecords@tmr.qld.gov.au or the Principal Engineer (BHTSP), Mackay/Whitsunday on (07) 4951 8555.

| Local government | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Panel type | Prequalification / Contract requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Mackay Regional Council | Bruce Highway (Mackay – Proserpine), Kochs Road to Six Mile Creek | Planning and design for wide centre line treatment | <$10m | Jul - Sep 2026 | Design Panel | HE2 / CFEP |
| Isaac Regional Council / Mackay Regional Council | Bruce Highway (St Lawrence – Mackay), Marion Creek to Rocky Dam Creek | Planning and design for wide centre line treatment | <$10m | Jul - Sep 2026 | Design Panel | HE2 / CFEP |
| Mackay Regional Council | Bruce Highway (Mackay – Proserpine), Holdings Road to St Helens Creek | Planning and design for wide centre line treatment | <$5m | Jul - Sep 2026 | Design Panel | HE2 / CFEP |
| Mackay Regional Council | Bruce Highway (Mackay – Proserpine), Bloomsbury to O'Connell River | Planning and design for wide centre line treatment | >$10m | Jul - Sep 2026 | Design Panel | HE2 / CFEP |
| Whitsunday Regional Council | Bruce Highway (Proserpine – Bowen), Ten Mile Creek to Greta Creek | Planning and design for wide centre line treatment | <$10m | Jul - Sep 2026 | Design Panel | HE2 / CFEP |

Mackay/Whitsunday cont.

### Mackay office

For enquiries, please contact MkydRecords@tmr.qld.gov.au or the Principal Engineer (BHTSP), Mackay/Whitsunday on (07) 4951 8555.

| Local government | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Panel type | Prequalification / Contract requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Whitsunday Regional Council | Bruce Highway (Bowen – Ayr), Albeitz Road to Little Goodbye Creek | Planning and design for wide centre line treatment | >$5m | Jul - Sep 2026 | Design Panel | HE2 / CFEP |
| Whitsunday Regional Council | Bruce Highway (Bowen – Ayr), Willmington Rail Overpass to Guthalungra | Planning and design for wide centre line treatment | >$10m | Jul - Sep 2026 | Design Panel | HE2 / CFEP |
| Whitsunday Regional Council | Bruce Highway (Bowen – Ayr), Guthalungra to Big Jack Creek | Planning and design for wide centre line treatment | >$5m | Jul - Sep 2026 | Design Panel | HE2 / CFEP |
| Isaac Regional Council | Bruce Highway (St Lawrence – Mackay), Basin Creek | Planning and design for wide centre line treatment | <$5m | Jan - Mar 2027 | Design Panel | HE2 / CFEP |
| Whitsunday Regional Council | Bruce Highway (Bowen – Ayr), Little Goodbye Creek to Battery Creek | Planning and design for wide centre line treatment | <$5m | Jan - Mar 2027 | Design Panel | HE2 / CFEP |
| Mackay Regional Council | Bruce Highway (St Lawrence – Mackay), Sarina-Homebush Road to Perry Road | Planning and design for pavement strengthening | <$1m | Apr - Jun 2027 | Design Panel | HE1 / CFEP |

Mackay/Whitsunday cont.

### Mackay office

For enquiries, please contact MkydRecords@tmr.qld.gov.au or the Principal Engineer (BHTSP), Mackay/Whitsunday on (07) 4951 8555.

| Local government | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Panel type | Prequalification / Contract requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Mackay Regional Council | Bruce Highway (Mackay – Proserpine), Six Mile Creek to Kitty Creek | Planning and design for wide centre line treatment | <$10m | Apr - Jun 2027 | Design Panel | HE2 / CFEP |
| Whitsunday Regional Council | Bruce Highway (Bowen – Ayr), Big Jack Creek to Armstrong Creek | Wide centre line treatment | >$50m | Jul - Sep 2026 | Construction Panel | R3 F50 / TIC-CO |
| Isaac Regional Council | Bruce Highway (St Lawrence – Mackay), Carmilla Creek to West Hill Creek | Wide centre line treatment | >$150m | Oct - Dec 2026 | Construction Panel | R3 F150 / TIC-TC |
| Mackay Regional Council | Bruce Highway (Mackay – Proserpine), Farleigh to Habana Road | Upgrade intersection | >$10m | Oct - Dec 2026 | Construction Panel | R3 F25 / TIC-CO |
| Mackay Regional Council | Bruce Highway (Mackay – Proserpine), St Helens Overflow to Jumper Creek | Wide centre line treatment | <$50m | Oct - Dec 2026 | Construction Panel | R3 F25 / TIC-TC |

Mackay/Whitsunday cont.

### Mackay office

For enquiries, please contact MkydRecords@tmr.qld.gov.au or the Principal Engineer (BHTSP), Mackay/Whitsunday on (07) 4951 8555.

| Local government | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Panel type | Prequalification / Contract requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Mackay Regional Council | Bruce Highway (Mackay – Proserpine), Yalboroo to Bloomsbury | Wide centre line treatment | <$100m | Oct - Dec 2026 | Construction Panel | 3 F100 / TIC-TC |
| Whitsunday Regional Council | Bruce Highway (Mackay – Proserpine), Stockyards Access to Renwick Road | Wide centre line treatment | <$25m | Oct - Dec 2026 | Construction Panel | R3 F25 / TIC-CO |
| Mackay Regional Council | Bruce Highway (Mackay – Proserpine), Kochs Road to Six Mile Creek | Wide centre line treatment | >$75m | Jan - Mar 2027 | Construction Panel | R3 F50 / TIC-CO |
| Mackay Regional Council | Bruce Highway (Mackay – Proserpine), Mackay Ring Road to Farleigh | Pavement strengthening | >$50m | Jan - Mar 2027 | Construction Panel | R3 F50 / TIC-CO |
| Isaac Regional Council / Mackay Regional Council | Bruce Highway (St Lawrence – Mackay), Marion Creek to Rocky Dam Creek | Wide centre line treatment | <$50m | Jan - Mar 2027 | Construction Panel | R3 F100 / TIC-TC |
| Isaac Regional Council | Bruce Highway (Rockhampton – St Lawrence), Heifer Creek to Waverley Creek | Wide centre line treatment | >$100m | Jan - Mar 2027 | Construction Panel | R3 F150 / TIC-TC |

Mackay/Whitsunday cont.

### Mackay office

For enquiries, please contact MkydRecords@tmr.qld.gov.au or the Principal Engineer (BHTSP), Mackay/Whitsunday on (07) 4951 8555.

| Local government | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Panel type | Prequalification / Contract requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Whitsunday Regional Council | Bruce Highway (Proserpine – Bowen), Adelaide Point Road to Don Street | Wide centre line treatment | >$50m | Jan - Mar 2027 | Construction Panel | R3 F25 / TIC-CO |
| Whitsunday Regional Council | Bruce Highway (Proserpine – Bowen), Proserpine-Shute Harbour Road to Gregory-Cannon Valley Road | Safety upgrade | <$150m | Apr - Jun 2027 | Construction Panel | R3 F100 / TIC-TC |

Northern

### Townsville office

For enquiries, please contact NQR_Program@tmr.qld.gov.au or the Program Director (BHTSP), NQR on (07) 4045 7144.

| Local government | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Panel type | Prequalification / Contract requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Burdekin Shire | Bruce Highway (Bowen – Ayr), Burdekin Shire boundary to Old Bowen Road, various locations1 | Wide centre line treatment and safety upgrades | $50m - $75m | Jan - Mar 2027 | Construction Panel | R4 / F75 This will be the first of up to four packages |
| Burdekin Shire | Bruce Highway (Bowen – Ayr), Homestead Road to First Street, various locations | Wide centre line treatment, upgrade intersection | $10m - $25m | Jan - Mar 2027 | Construction Panel | R3 / F25 |
| Burdekin Shire | Bruce Highway (Ayr – Townsville), Palm Creek to MacKenzie Creek, various locations1 | Design and construct bridge replacement | $50m - $75m | Jan - Mar 2027 | Construction Panel | R4 / B3 / F75 TIC-TC This will be the first of up to two packages |
| Townsville City Council | Bruce Highway (Townsville – Ingham), Scrubview Road to Helens Hill, various locations1 | Wide centre line treatment and safety upgrades | $50m - $75m | Jan - Mar 2027 | Construction Panel | R4 / F75 This will be the first of up to six packages |
| Townsville City Council | Bruce Highway (Townsville – Ingham), Yabulu to Bluewater Drive, various locations | Wide centre line treatment and safety upgrades | $10m - $25m | Jan - Mar 2027 | Construction Panel | R3 / F25 |

Note:

- These packages are being delivered as program contracts with the Initial Works Package (IWP) listed. Potential Additional Work Packages (AWPs) may be offered to BHTSP Panel Members based on their overall performance of the delivery of the IWP.

Far North

### Cairns office

For enquiries, please contact NQR_Program@tmr.qld.gov.au or the Program Director (BHTSP), NQR on (07) 4045 7144.

| Local government | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Panel type | Prequalification / Contract requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Cassowary Coast Regional Council | Bruce Highway (Ingham – Innisfail), Poppi Road to Moresby River1 | Planning, design and construct wide centre line treatment and upgrade bridges | $50m - $100m | Apr - Jun 2026 | Construction Panel | TIC-TC / R5 / B3 / F150+ This will be the first of up to three packages |
| Cassowary Coast Regional Council | Bruce Highway (Ingham – Innisfail), Tully-Mission Beach Road | Upgrade intersection | $10m - $25m | Jul - Sep 2026 | Construction Panel | TIC-CO / R3 / F25 |
| Cassowary Coast Regional Council | Bruce Highway (Ingham – Innisfail), Bowder Creek to Damper Creek | Wide centre line treatment | $50m - $100m | Jul - Sep 2026 | Construction Panel | TIC-CO / R5 / B3 / F150+ There may be additional future projects |
| Cassowary Coast Regional Council | Bruce Highway (Ingham – Innisfail), Liverpool Creek to Aldridge Road1 | Wide centre line treatment | $50m - $100m | Oct - Dec 2026 | Construction Panel | TIC-CO / R4 / F100 This will be the first of up to two packages |

Far North cont.

### Cairns office

For enquiries, please contact NQR_Program@tmr.qld.gov.au or the Program Director (BHTSP), NQR on (07) 4045 7144.

| Local government | Location | Contract description | Approximate contract value ($m) | Approximate quarter to be called | Panel type | Prequalification / Contract requirements (indicative) |
| --- | --- | --- | --- | --- | --- | --- |
| Cassowary Coast Regional Council | Bruce Highway (Ingham – Innisfail), Nicholson Road to Five Mile Creek | Wide centre line treatment and upgrade bridge | $50m - $100m | Jan - Mar 2027 | Construction Panel | TIC-CO / R5 / B3 / F100 There may be additional future projects |
| Cassowary Coast Regional Council | Bruce Highway (Ingham – Innisfail), Boogan Road to Mourilyan | Wide centre line treatment | $10m - $25m | Jan - Mar 2027 | Construction Panel | TIC-CO / R3 / F20 |
| Cassowary Coast Regional Council | Bruce Highway (Ingham – Innisfail), Silkwood to Spanos Road | Wide centre line treatment | $10m - $25m | Jan - Mar 2027 | Construction Panel | TIC-CO / R3 / F20 |
| Cairns Regional Council | Bruce Highway (Innisfail – Cairns), Babinda to Deeral | Wide centre line treatment and upgrade intersections | $10m - $25m | Apr - Jun 2027 | Construction Panel | TIC-CO / R3 / F20 |
| Cairns Regional Council | Bruce Highway (Innisfail – Cairns), Fishery Falls to Behana Creek | Wide centre line treatment and upgrade intersections | $10m - $25m | Apr - Jun 2027 | Construction Panel | TIC-CO / R3 / F20 |

Note:

- These packages are being delivered as program contracts. The Initial Works Package (IWP) are listed. Potential Additional Work Packages (AWPs) may be offered to BHTSP Panel Members based on their overall performance of the delivery of the IWP.