| Structure Id |  |  |  |  |  |  |  |  | Name |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 8086 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Crossing Name |  |  |  |  |  |  |  |  | Alt. Name |  |  |  |  |  |  |  |
| Smothering creek |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Structure Type |  |  |  |  |  |  |  |  | Owner |  |  |  |  |  |  |  |
| Bridge |  |  |  |  |  |  |  |  | TMR Department of Transport & Main Roads |  |  |  |  |  |  |  |
| Construction Type |  |  |  |  |  |  |  |  | District |  |  |  |  |  |  |  |
| Girder/Beam |  |  |  |  |  |  |  |  | 12 Wide Bay Burnett |  |  |  |  |  |  |  |
| Construction Material |  |  |  |  |  |  |  |  | LGA Id |  |  |  |  |  |  |  |
| Timber |  |  |  |  |  |  |  |  | 228 Fraser Coast Regional Council |  |  |  |  |  |  |  |
| Inspector |  |  |  |  |  |  |  |  | Date |  |  |  |  |  |  |  |
| Evan T Matthews |  |  |  |  |  |  |  |  | 18/05/2016 |  |  |  |  |  |  |  |
| Inspection |  | Level 1 |  |  |  | Level 2 |  |  |  |  |  | Level 3 |  |  |  |  |
|  |  | Underwater |  |  |  | Vermin Screens |  |  |  |  |  | Security Measures |  |  |  |  |
| Overall Condition Rating 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Road Section |  |  |  |  |  |  |  |  | Start |  | End |  |  |  | TDist |  |
| Id | Description |  | S | Cway |  |  |  | S | RPC | Dist | RPC |  |  | Dist | Start | End |
| Inspector’s Comments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Steward’s Comments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Vermin Screen Comments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Security Measures Comments |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Total Maintenance Backlog Amount | $ 72847.60 |
| --- | --- |

| Structure Id |  |  | Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 8086 |  |  |  |  |  |  |  |  |
| Inspection Date |  | Inspection |  |  |  |  |  |  |
| 18/05/2016 |  | Level 1 |  |  | Level 2 |  | Level 3 |  |

| Defect Location and Details (from A2 forms) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component Location (Modification/Group/Component/Standard Number) |  |  |  |  | O |  | A1 |  |  |  | P1 |  |  | 60T |  |
| Component Description |  | Significance |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Piles |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  | 4 |  |  |
| Defect Details |  | Condition State |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A1 -P1:CS4, 53% consumed at top. Visible pipe & 11mm cracking - Photo 15 (replace) |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  | 4 |  |  |

| Activity no. | Description | Unit | Quality | Unit Rate | Amount | Priority | Completed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 60T1 | Replace timber wing pile | each | 1 | 2333 | 2333 | 4 | N |
| 7013 | Hardwood piles, supply on Site | each | 1 | 1900 | 1900 | 4 | N |
| Sub-total |  |  |  |  | $4233 |  |  |

| Defect Location and Details (from A2 forms) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component Location (Modification/Group/Component/Standard Number) |  |  |  |  |  |  | O |  |  |  | A2 |  | P1 |  |  | 60T |  |  |
| Component Description |  | Significance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Piles |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  |  | 4 |  |  |
| Defect Details |  | Condition State |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A2-P1:CS4 59% consumed at top - Photo 16 (replace) |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  |  | 4 |  |  |

| Activity no. | Description | Unit | Quality | Unit Rate | Amount | Priority | Completed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 60T1 | Replace timber wing pile | each | 1 | 2333 | 2333 | 4 | N |
| 7013 | Hardwood piles, supply on Site | each | 1 | 1900 | 1900 | 4 | N |
| Sub-total |  |  |  |  | $4233 |  |  |

| Structure Id |  |  | Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 8086 |  |  |  |  |  |  |  |  |
| Inspection Date |  | Inspection |  |  |  |  |  |  |
| 18/05/2016 |  | Level 1 |  |  | Level 2 |  | Level 3 |  |

| Defect Location and Details (from A2 forms) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component Location (Modification/Group/Component/Standard Number) |  |  |  |  | O |  | A2 |  |  |  | P2 |  |  | 60T |  |
| Component Description |  | Significance |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Piles |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  | 4 |  |  |
| Defect Details |  | Condition State |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A2-P2:CS4 Severe fire damage at top & 120mm pipe - Photo 17 (replace) |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  | 4 |  |  |

| Activity no. | Description | Unit | Quality | Unit Rate | Amount | Priority | Completed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 7013 | Hardwood piles, supply on Site | each | 1 | 1900 | 1900 | 4 | N |
| 60T1 | Replace timber wing pile | each | 1 | 2333 | 2333 | 4 | N |
| Sub-total |  |  |  |  | $4233 |  |  |

| Defect Location and Details (from A2 forms) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component Location (Modification/Group/Component/Standard Number) |  |  |  |  |  |  | O |  |  |  | A2 |  | WW1 |  |  | 51O |  |  |
| Component Description |  | Significance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Wingwalls |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  |  | 4 |  |  |
| Defect Details |  | Condition State |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A2-WW1:CS3 Wing rail replaced treated WP rotted |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  |  | 4 |  |  |

| Activity no. | Description | Unit | Quality | Unit Rate | Amount | Priority | Completed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sub-total |  |  |  |  | $ |  |  |

| Structure Id |  |  | Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 8086 |  |  |  |  |  |  |  |  |
| Inspection Date |  | Inspection |  |  |  |  |  |  |
| 18/05/2016 |  | Level 1 |  |  | Level 2 |  | Level 3 |  |

| Defect Location and Details (from A2 forms) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component Location (Modification/Group/Component/Standard Number) |  |  |  |  | O |  | AP1 |  |  |  | AP |  |  | 70O |  |
| Component Description |  | Significance |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Approach |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  | 4 |  |  |
| Defect Details |  | Condition State |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AP1-AP:CS3 Cracks & bumbs throughout (concrete causeway). Moderate bleeding both wheel paths & 30mm depressions full width at transition over cold mix repairs - Photo 4 |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  | 4 |  |  |

| Activity no. | Description | Unit | Quality | Unit Rate | Amount | Priority | Completed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sub-total |  |  |  |  | $ |  |  |

| Defect Location and Details (from A2 forms) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component Location (Modification/Group/Component/Standard Number) |  |  |  |  |  |  | O |  |  |  | AP2 |  | AP |  |  | 70O |  |  |
| Component Description |  | Significance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Approach |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  |  | 4 |  |  |
| Defect Details |  | Condition State |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AP2-AP:CS3 Crack & bump throughout concrete causeway. Moderate bleeding both wheel paths & 40mm depression & cracking full width at transition over cold mix repairs - Photo 7 (needs reprofiling) |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  |  | 4 |  |  |

| Activity no. | Description | Unit | Quality | Unit Rate | Amount | Priority | Completed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 874 | Deck wearing surface/pavement repairs (mechanical) | t | 2 | 1000 | 2000 | 2 | N |
| Sub-total |  |  |  |  | $2000 |  |  |

| Structure Id |  |  | Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 8086 |  |  |  |  |  |  |  |  |
| Inspection Date |  | Inspection |  |  |  |  |  |  |
| 18/05/2016 |  | Level 1 |  |  | Level 2 |  | Level 3 |  |

| Defect Location and Details (from A2 forms) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component Location (Modification/Group/Component/Standard Number) |  |  |  |  | O |  | AP1 |  |  |  | GR1 |  |  | 72S |  |
| Component Description |  | Significance |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Guard Rails |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  | 4 |  |  |
| Defect Details |  | Condition State |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AP1-GR1:CS4 GR not connected or to current standards. Some timber posts with termite damage have been replaced - Photo 3 (install new GR) |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  | 4 |  |  |

| Activity no. | Description | Unit | Quality | Unit Rate | Amount | Priority | Completed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 72S3 | Install guardrail | M | 29 | 232 | 6728 | 4 | N |
| Sub-total |  |  |  |  | $6728 |  |  |

| Defect Location and Details (from A2 forms) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component Location (Modification/Group/Component/Standard Number) |  |  |  |  |  |  | O |  |  |  | AP1 |  | GR2 |  |  | 72S |  |  |
| Component Description |  | Significance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Guard Rails |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  |  | 4 |  |  |
| Defect Details |  | Condition State |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AP1-GR2:CS4 GR not connected or to current standards. Some timber posts with termite damage have been replaced - Photo 3 (install new GR) |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  |  | 4 |  |  |

| Activity no. | Description | Unit | Quality | Unit Rate | Amount | Priority | Completed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 72S3 | Install guardrail | M | 29 | 232 | 6728 | 4 | N |
| Sub-total |  |  |  |  | $6728 |  |  |

| Structure Id |  |  | Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 8086 |  |  |  |  |  |  |  |  |
| Inspection Date |  | Inspection |  |  |  |  |  |  |
| 18/05/2016 |  | Level 1 |  |  | Level 2 |  | Level 3 |  |

| Defect Location and Details (from A2 forms) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component Location (Modification/Group/Component/Standard Number) |  |  |  |  | O |  | AP2 |  |  |  | GR1 |  |  | 72S |  |
| Component Description |  | Significance |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Guard Rails |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  | 4 |  |  |
| Defect Details |  | Condition State |  |  |  |  |  |  |  |  |  |  |  |  |  |
| AP2-GR1:CS4 GR not connected or to current standards. Some timber posts rotted & termite affected |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  | 4 |  |  |

| Activity no. | Description | Unit | Quality | Unit Rate | Amount | Priority | Completed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 72S3 | Install guardrail | M | 29 | 232 | 6728 | 4 | N |
| Sub-total |  |  |  |  | $6728 |  |  |

| Defect Location and Details (from A2 forms) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component Location (Modification/Group/Component/Standard Number) |  |  |  |  |  |  | O |  |  |  | S1 |  | D1 |  |  | 29T |  |  |
| Component Description |  | Significance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Deck |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  |  | 4 |  |  |
| Defect Details |  | Condition State |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S1-D - 17 x planks have weathering & rot on both sides, 8 LHS & 9 RHS - Photos 8 & 9 (splice in new ends) |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  |  | 4 |  |  |

| Activity no. | Description | Unit | Quality | Unit Rate | Amount | Priority | Completed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 29T5 | Splice hardwood deck planks | each | 17 | 667 | 11339 | 2 | N |
| Sub-total |  |  |  |  | $11339 |  |  |

| Structure Id |  |  | Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 8086 |  |  |  |  |  |  |  |  |
| Inspection Date |  | Inspection |  |  |  |  |  |  |
| 18/05/2016 |  | Level 1 |  |  | Level 2 |  | Level 3 |  |

| Defect Location and Details (from A2 forms) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component Location (Modification/Group/Component/Standard Number) |  |  |  |  | O |  | S2 |  |  |  | D1 |  |  | 29T |  |
| Component Description |  | Significance |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Deck |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  | 4 |  |  |
| Defect Details |  | Condition State |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S2-D:CS4 17 x planks have rot on ends, 8 LHS & 9 RHS - Photos 8 & 9 indicative 9splice in new ends) |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  | 4 |  |  |

| Activity no. | Description | Unit | Quality | Unit Rate | Amount | Priority | Completed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 29T | Splice hardwood deck planks | each | 17 | 667 | 11339 | 2 | N |
| Sub-total |  |  |  |  | $11339 |  |  |

| Defect Location and Details (from A2 forms) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component Location (Modification/Group/Component/Standard Number) |  |  |  |  |  |  | O |  |  |  | S3 |  | D1 |  |  | 29T |  |  |
| Component Description |  | Significance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Deck |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  |  | 4 |  |  |
| Defect Details |  | Condition State |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S3-D -8 x planks have weathering & rot on ends, 4 LHS & 4 RHS (splice in new ends) - Photos 8 & 9 indicative |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  |  | 4 |  |  |

| Activity no. | Description | Unit | Quality | Unit Rate | Amount | Priority | Completed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 29T5 | Splice hardwood deck planks | each | 8 | 667 | 5336 | 2 | N |
| Sub-total |  |  |  |  | $5336 |  |  |

| Structure Id |  |  | Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 8086 |  |  |  |  |  |  |  |  |
| Inspection Date |  | Inspection |  |  |  |  |  |  |
| 18/05/2016 |  | Level 1 |  |  | Level 2 |  | Level 3 |  |

| Defect Location and Details (from A2 forms) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component Location (Modification/Group/Component/Standard Number) |  |  |  |  | O |  | S2 |  |  |  | K1 |  |  | 3T |  |
| Component Description |  | Significance |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Kerb |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  | 4 |  |  |
| Defect Details |  | Condition State |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S2-K1-CS3, 2.4lm LHS E2 decay & loss of section (kerb needs painting) |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  | 4 |  |  |

| Activity no. | Description | Unit | Quality | Unit Rate | Amount | Priority | Completed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 3T1 | Replace kerb in hardwood | M | 2.4 | 229 | 549.6 | 3 | N |
| 7001 | Hardwood kerbs, supply on Site | each | 1 | 673 | 673 | 3 | N |
| Sub-total |  |  |  |  | $1222.6 |  |  |

| Defect Location and Details (from A2 forms) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component Location (Modification/Group/Component/Standard Number) |  |  |  |  |  |  | O |  |  |  | S1 |  | WS |  |  | 1O |  |  |
| Component Description |  | Significance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Fill/Wearing Surface On deck |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  |  | 4 |  |  |
| Defect Details |  | Condition State |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S1-Ws - Cracking areas failing over loose deck 5 planks out from transition - Photo 5 (tighten planks/relay Ws) Minor cracking throughout & small depression LHS E1 against kerb. Repairs evident MS above previous deck repairs. |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  |  | 4 |  |  |

| Activity no. | Description | Unit | Quality | Unit Rate | Amount | Priority | Completed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 850R3 | DWS / Pavement Repairs (Manual) | t | 1 | 1000 | 1000 | 2 | N |
| Sub-total |  |  |  |  | $1000 |  |  |

| Structure Id |  |  | Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 8086 |  |  |  |  |  |  |  |  |
| Inspection Date |  | Inspection |  |  |  |  |  |  |
| 18/05/2016 |  | Level 1 |  |  | Level 2 |  | Level 3 |  |

| Defect Location and Details (from A2 forms) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component Location (Modification/Group/Component/Standard Number) |  |  |  |  | O |  | S3 |  |  |  | WS |  |  | 1O |  |
| Component Description |  | Significance |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Fill/Wearing Surface On Deck |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  | 4 |  |  |
| Defect Details |  | Condition State |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S3-WS:CS3 cracking areas failing over loose deck 5 planks out from transition - Photo 6 (tighten deck/relay pavement) |  | 1 |  |  | 2 |  |  |  | 3 |  |  |  | 4 |  |  |

| Activity no. | Description | Unit | Quality | Unit Rate | Amount | Priority | Completed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 850R3 | DW/Pavement Repairs (manual) | t | 1 | 1000 | 1000 | 2 | N |
| Sub-total |  |  |  |  | $1000 |  |  |