Checklist – CAC013M
MRTS63 Cast-In-Place Piles – (incorporating MRTS70, MRTS71, MRTS78)

Note: This checklist is a summary only of the required quality assurance documentation, Administrator approvals and key inspection points. By itself, it does not ensure that all requirements of the Technical Specifications are met.

| Contractor |  | Date |  | Review No. |  |
| --- | --- | --- | --- | --- | --- |
| Contract No. |  | Project No. |  | Project Name |  |
| Lot ID(s) |  | Pile Size(s) |  | Date(s) |  |

| Reference | Documentation / Inspection | Addressed | Comments / Observations |
| --- | --- | --- | --- |
| MRTS63 Clause 6.2 | Hold Point 1 - Construction Procedures (28 days) - Preboring - Driving / sinking liner - Excavation of pile - Certification of pile capacity - Concreting - MRTS70 Hold Point 4 |  |  |
| MRTS70 Clause 15.1 | Hold Point 1 - Concrete Mix Design (28 days) - Mix design - Test results: - Chloride content - Water retention |  |  |
| MRTS71 Clause 4.2 | Hold Point 1 - Reinforcing Steel Supplier - Transport and Main Roads Registration Certificate |  |  |
| MRTS71 Clauses 7.9, 10.7 | Hold Point 4 and 7 - Fabrication of Cage - Cage fabricator's TMR registration certificate - Lifting design |  |  |
| MRTS63 Clause 7 | Fabrication of Liner - Registered Supplier - MRTS78 Hold Point (1, 2, 5, 6, 7, 8) - Welding Procedures - Material Test Certificates - Butt weld preparation - Weld maps - Inspection |  |  |
| MRTS63 Clause 7 | Hold Point 2 - Welding Procedure Specification - Field splice joints |  |  |
| MRTS63 Clause 8 | Sinking of Liner - Safety - Equipment and Procedure - Depth - Integrity of liner - Seal against ingress of water / material |  |  |
| MRTS63 Clause 9 | Pile Position - Survey |  |  |
| MRTS63 Clause 10 | Excavation - Safety - Belling - Visual inspection - Socket walls |  |  |
| MRTS63 Clause 11 | Hold Point 3 - Geotechnical Certification - RPEQ sign-off and report - Visual inspection (camera) - As Constructed excavation records |  |  |
| MRTS63 Clause 12 | Reinforcing Steel - Delivery dockets / bundle tags - Visual inspection: - Surface condition - Storage - Shape / size - Welds MRTS71 Hold Point 2 - Mechanical bar splice installation (if applicable) MRTS71 Hold Point 5 - Electrical conductivity (if applicable) |  |  |
| MRTS63 Clause 13.1 | Hold Point 4 - Delay after Certification Hold Point 5 - Underwater Concreting Procedure |  |  |
| MRTS70 Clause 15.6.1 | Hold Point 5 - Placement of Concrete - Pre-pour visual inspection - Reinforcement position - Cover / spacers - No foreign material - Thermocouples (if necessary) - Water ingress |  |  |
| MRTS70 Clauses 11, 15.6 | Concrete Delivery - Delivery docket (approved mix) - Field sheet: - Slump / spread result - Batch / arrival times - Concrete temperature - Ambient conditions - Visual inspection: - No surprises |  |  |
| MRTS63 Clause 13.4.2 MRTS70 Clause 15.6 | Placement (Dry) - Visual Inspection - Concrete - Placement (2 m drop) |  |  |
| MRTS63 Clause 13.4.3 MRTS70 Clause 15.6 | Placement (Wet) - Visual Inspection - Concrete - Tremie use / control (submerged) - Pour record - Over-pour |  |  |
| MRTS63 Clauses 14 - 16 | As Constructed Records - Pile Integrity Testing (Hold Point 6) - Concrete strength report (NATA-endorsed) - Base Height of liner and pile - Geotechnical assessment and certification - Tremie pour record |  |  |

| Additional Items for Consideration |  |
| --- | --- |

Delete below section if not required

| Audited by: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Name |  | Signature |  | Date |  |