Checklist – CAC072M
MRTS70 Concrete (insitu, special class) incorporating MRTS71 Reinforcing Steel

This checklist applies to concrete cast insitu and designated special (S) class.  Precast concrete can be managed using the checklists for MRTS24 (Culverts), MRTS25 (Steel Reinforced Pipes), MRTS26 (Fibre Reinforced Pipes), MRTS72 (Other Precast) or MRTS73 (Prestressed Concrete).

Concrete cast insitu and designated normal (N) class can be managed by using Checklist CAC073M.

| Contractor |  |  |  | Date |  |
| --- | --- | --- | --- | --- | --- |
| Contract No. |  | Project No. |  | Project Name |  |
| Lot Ref. |  | Lot Description |  |  |  |

| Reference | Documentation / Inspection | Addressed | Comments/Observations |
| --- | --- | --- | --- |
| MRTS70 Clause 15.1 Clause 9.2 | HP1 Mix Design - Mix design (4 weeks) - Test results - Strength - Aggregate grading (piles) - Water retention (piles) - Chloride content - Aggregates Is a trial mix required? |  |  |
| MRTS70 Clause 15.3 | HP2 Falsework - Drawings - Procedure (4 weeks) |  |  |
| MRTS71 Clause 4.2 | HP1 Supply of Reinforcement - TMR Registration Certificate |  |  |
| MRTS71 Clause 5.17 | HP2 Supply of Mechanical Bar Splices - TMR Registration |  |  |
| MRTS71 Clause 8 | HP6 Hot Bending of Reinforcement - Procedure |  |  |
| MRTS71 Clause 10.7, 11 | HP7 Welding of Reinforcement - Welding procedure specification HP8, HP9 Welding of Stainless Steel Reinforcement - TMR Registration |  |  |
| MRTS71 Clauses 7.9, 10.7 | HP4, HP7 Fabrication of Reinforcing Cage - Cage fabricator's TMR registration certificate - Lifting design |  |  |
| MRTS70 Clause 15.4 | HP3 Formwork - Visual inspection |  |  |
| MRTS70 Clause 5.2 Clause 10 Clause 15.6 | HP4 Construction Procedures - On site batching (6 weeks) - Long distance concreting (6 weeks) - Hot weather concreting (2 weeks) - Curing (2 weeks) - Concrete temperatures (4 weeks) - Underwater placement (2 weeks) - Surface dressing and repair |  |  |
| MRTS71 Clauses 5, 6 | Steel Reinforcement - Delivery dockets / bundle tags - Visual inspection - Surface condition - Storage - Shape / size |  |  |
| MRTS71 Clause 7.11 | HP5 Electrical Conductivity - If required |  |  |
| MRTS70 Clause 15.6 MRTS71 Clause 7 | HP4 (MRTS70) Pre-pour Inspection - Visual inspection - Reinforcement position - Cover / spacers - No foreign material - Thermocouples (if necessary) |  |  |
| MRTS70 Clause 15.6.1 Clause 11 | Concrete Delivery - Delivery docket (approved mix) - Field sheet - Slump / spread result - Batch / arrival times - Concrete temperature - Ambient conditions - Visual inspection - No surprises |  |  |
| MRTS70 Clause 15.6 | Placement and Compaction - Visual Inspection - Concrete - Placement - Compaction - Evaporation retardation - Curing |  |  |
| MRTS70 Clause 15.8 | HP6 Removal of Formwork - Concrete Strength Report |  |  |
| MRTS70 Clause 15.7 Clause 15.10 | Post-pour Inspection - Visual inspection - Surface finish - Dimensions |  |  |
| MRTS70 Clause 12 | Material Data Record - Concrete strength report (NATA-endorsed) - Concrete strength summary - Temperature charts (if necessary) |  |  |

Additional items for consideration

| Audited by: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Name |  | Signature |  | Date |  |