Queensland Transport and Roads Investment Program (QTRIP) Industry Briefing 2025-26 to 2028-29

M etrop ol i tan R eg i on

S te p he n M a l l o ws ,

A ct in g R eg ion a l D ir ect or

19 August 2025

# Metropolitan QTRIP and Leadership

QTRIP investment:

- $4.7b – 2025–26 to 2028–29

- $1.3b – 2025–26

Stephen Mallows A/Regional Director

John Ryan

Deputy Regional Director

Daniel Johnson

Deputy Regional Director

2

Department of Transport and Main Roads

# Key QTRIP projects

3

Centenary Bridge Upgrade

- Beams Road (Carseldine and Fitzgibbon), upgrade rail level crossing

- Lindum rail level crossing, upgrade signalisation

- Ipswich Motorway (Cunningham Arterial Road), Rocklea to Darra, remaining sections, planning

- Cunningham Highway (Ipswich - Warwick), Ipswich - Rosewood Road intersection, planning

- Linkfield Connection Road, Linkfield Road overpass upgrade

- Gympie Arterial Road and Beams Road, Carseldine, upgrade intersection

Department of Transport and Main Roads

Artist’s impression of Centenary Bridge Upgrade

4

Construction projects

| Project name | Indicative length (km) | Work type | Contract Type* | Procurement method | Prequal levels* | Approximate quarter to be called | Indicative contract value |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Chermside bus stop, construct southbound platform, 8799 | N/A | New Bus Platform | TIC-CO | Open Market | R3, A2, F10 | Oct-Dec 2025 | Up to $10m |
| Linkfield Connection Road, Linkfield Road overpass upgrade, 1160465 | 0.5 | Overpass upgrade | TIC-CO | Open Market | B3, R4, A3, F75 | Oct-Dec 2025 | $50m-$100m |
| Riverview - Moggill Ferry Road, River Road to Brisbane River, improve drainage, pavement stabilisation and strengthening, 2384648 | 2.5 | Asphalt rehabilitation | MIC-CO | Open Market | A3, F10 | Apr-Jun 2026 | Up to $10m |

Department of Transport and Main Roads	*See Endnotes for Contract Type, Procurement and Prequalification terms

5

Linkfield Connection Road, Linkfield Road overpass upgrade

| Project description | Construction of new Linkfield Road overpass over Gympie Arterial Road |
| --- | --- |
| Procurement method | Open Market |
| Prequal levels* | B3, R4, A3, F75 |
| Approximate quarter to be called | Oct-Dec 2025 |

Linkfield Road overpass over Gympie Arterial Road indicative locality map

Department of Transport and Main Roads	*See Endnotes for Contract Type, Procurement and Prequalification terms

6

Maintenance

| Project name | Indicative length (km) | Work type | Contract Type* | Procurement method | Prequal levels* | Approximate quarter to be called | Indicative contract value |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Ipswich Motorway Resurfacing Chainage 0 - 7.7km | 7.7 | Asphalt Resurfacing | MIC-SI | Open Market | A4 | Oct-Dec 2025 | $10m-$25m |

Department of Transport and Main Roads	*See Endnotes for Contract Type, Procurement and Prequalification terms

7

Planning projects

| Project name | Indicative length (km) | Work type | Procurement method | Prequal levels* | Approximate quarter to be called | Indicative contract value |
| --- | --- | --- | --- | --- | --- | --- |
| Centenary Motorway (Darra to Yamanto), planning; 3115009 | 30 | Undertake planning to inform the staging of investment in the corridor | Restricted Tender | CE2, HE3, TE3, TLUM3, TP3 | Jul-Sep 2025 | Up to $10m |
| Gympie Arterial Road, Kedron to Bald Hills, planning; 2275860 | 6 | Preliminary Evaluation of strategic road network connectivity in Bald Hills | Restricted Tender: Two-stage procurement: EOI to the open market, followed by ITO to shortlisted offerors. | BD3, CE3, DAI2, ES3, FC3, GE3, HE3, HD3, ITS3, TE3, TLUM3, TP3 | Oct-Dec 2025 | Up to $10m |
| Cunningham Highway interchanges upgrades – Ripley Road and Swanbank Road interchanges, planning; 3374814 | TBC | Corridor masterplan to identify and guide future upgrade projects in the corridor | Open Market | BD3, ES3, CE3, DAI1, GE2, HE3, HD3, TE3, TP3, IT3,FC3,TLUM3 | Oct-Dec 2025 | Up to $10m |

Department of Transport and Main Roads	*See Endnotes for Contract Type, Procurement and Prequalification terms

8

Planning projects

| Project name | Indicative length (km) | Work type | Procurement method | Prequal levels* | Approximate quarter to be called | Indicative contract value |
| --- | --- | --- | --- | --- | --- | --- |
| Western Brisbane multimodal transport network study, planning; 3517079 | N/A | Planning | Restricted Tender | TP3, TE2, TLUM2, HE2 | Oct-Dec 2025 | Up to $10m |
| Coorparoo Level Crossing precinct, Cavendish Road and Stanley Street East, planning, 2420128 | N/A | Planning | Restricted Tender | BD3, CE3, DAI1, ES3, FC2, GE3, HE3, HD3, TE3, TLUM3, TP3 | Jul-Sep 2025 | Up to $10m |
| Ipswich to Springfield rail line, business case, 2604930 | 25 | Planning | Restricted Tender | BD3, CE3, ES3, GE3, HD3, TE3, TLUM3, TP3 | Jan-Mar 2026 | Up to $10m |
| Gympie Road Planning Program; 3655457 | 12.5 | Transport Planning Services | Restricted Tender | CE2, ES2, TE2, TLUM2, TP2 | Jul-Sep 2025 | Up to $10m |

Department of Transport and Main Roads	*See Endnotes for Contract Type, Procurement and Prequalification terms

9

Cunningham Highway upgrades – Ripley Road and Swanbank Road interchanges

| Project description | Demonstrate the needs of the corridor to service existing and future demands, as well as develop a corridor masterplan to identify and guide future upgrade projects in the corridor |
| --- | --- |
| Procurement method | Open Market |
| Prequal levels* | BD3, ES3, CE3, DAI1, GE2, HE3, HD3, TE3, TP3, IT3,FC3,TLUM3 |
| Approximate quarter to be called | Oct-Dec 2025 |

Swanbank Road interchange

interchange

Ripley Road

Cunningham Highway

Cunningham Highway, Ripley Road and Swanbank Road interchanges indicative locality map

Department of Transport and Main Roads	*See Endnotes for Contract Type, Procurement and Prequalification terms

10

Gympie Arterial Road, Kedron to Bald Hills, planning

Bald Hills

Gympie Arterial Road

Kedron

| Project description | Gympie Arterial Road Connection - Preliminary evaluation of strategic road network connectivity in Bald Hills |
| --- | --- |
| Procurement method | Restricted Tender: Two- stage procurement: EOI to the open market, followed by ITO to shortlisted offerors |
| Prequal levels* | BD3, CE3, DAI2, ES3, FC3, GE3, HE3, HD3, ITS3, TE3, TLUM3, TP3 |
| Approximate quarter to be called | Sep-Dec 2025 |

Gympie Arterial Road, Kedron to Bald Hills, planning indicative locality map

Department of Transport and Main Roads	*See Endnotes for Contract Type, Procurement and Prequalification terms

11

Material demand

| Materials | Jul-Sep 2025 | Oct-Dec 2025 | Jan-Mar 2026 | Apr-Jun 2026 | Total |
| --- | --- | --- | --- | --- | --- |
| Asphalt - Estimated demand (tonnes) | 11,500 | 9,500 | 9,000 | 12,000 | 42,000 |
| Bitumen - Estimated demand (litres) | 73,500 | 65,000 | 65,500 | 86,000 | 290,000 |
| Granular - Estimated demand (m3) | 200 | 200 | 200 | 200 | 800 |
| Concrete - Estimated demand (m3) | 100 | 600 | 600 | 600 | 1,900 |
| Culvert - Estimated demand (linear metres) | 0 | 200 | 300 | 200 | 700 |
| Deck Units - Estimated demand | 23 | 3 | 0 | 0 | 26 |

Department of Transport and Main Roads

Contract Type, Procurement and Prequalification terms

| A | Asphalt |
| --- | --- |
| B | Bridgeworks |
| BD | Bridge Design |
| CE | Cost Estimating |
| CFEP | Consultants for Engineering Projects |
| CPA | Collaborative Project Agreement |
| DAI | Data Analysis & Insights |
| ECI | Early Contractor Involvement |
| EE | Electrical Engineering |
| ENV | Environmental Services |
| EOI | Expression of Interest |
| ES | Economic Studies |
| ETI | Early Tender Involvement |
| F | Financial Level |
| FC | Financial / Commercial |
| FREW | First Response Emergency Works |
| GE | Geotechnical Engineering |
| HD | Hydraulic Design |
| HE | Highway Engineering |
| IBCP | Infrastructure Building and Construction Panel |
| ITS | Intelligent Transport Systems |
| MIC-CO | Minor Infrastructure Contract – Construct Only |
| MIC-DC | Minor Infrastructure Contract – Design and Construct |
| MIC-SI | Minor Infrastructure Contract – Sole Invitation |

| PAF | Project Assessment Framework |
| --- | --- |
| PD | Pavement Design |
| PM | Project Management |
| PPP | Public-Private Partnership |
| QBS | Qualification Based Selection |
| R | Roadworks |
| RAMC | Road Asset Maintenance Contract |
| RM | Risk Management |
| RMPC | Road Maintenance Performance Contract |
| SE | Structural Engineering |
| SOA | Standing Offer Arrangement |
| SSMW | Small Scale Minor Works |
| TE | Traffic Engineering |
| TIC-CO | Transport Infrastructure Contract – Construct Only |
| TIC-DC | Transport Infrastructure Contract – Design and Construct |
| TIC-SI | Transport Infrastructure Contract – Sole Invitation |
| TLUM | Transport & Land Use Modelling |
| TP | Transport Planning |
| VBS | Value Based Selection |

12

Endnotes

Department of Transport and Main Roads

13

Contact

For further information about our program email:

metropolitanregion@tmr.qld.gov.au

Department of Transport and Main Roads

Thank you and stay connected

www.tm r.q ld .g o v.au

TMRQld	@TMRQld	TMRQld	Department of Transport and Main Roads