Queensland Transport and Roads Investment Program (QTRIP) Industry Briefing 2025-26 to 2028-29

### So ut hern Queensl a nd R eg i o n

B ill L a n s b u r y,

R e g ion a l D ir e ct or

19 August 2025

# Southern Queensland QTRIP and

Leadership

Wide Bay Burnett QTRIP investment:

- $1.1b – 2025–26 to 2028–29

- $253m – 2025–26

South West QTRIP investment:

- $325m – 2025–26 to 2028–29

- $110m – 2025–26

Darling Downs QTRIP investment:

- $736m – 2025–26 to 2028–29

- $302m – 2025–26

Department of Transport and Main Roads

Bill Lansbury

Regional Director

Brendan Clancy District Director (Wide Bay Burnett)

Steven Dart District Director (South West)

Adam Garvin

2

District Director (Darling Downs )

# Key QTRIP projects

- Bruce Highway (Maryborough – Gin Gin), Walker Street, upgrade intersection

- Maryborough – Hervey Bay Road and Pialba – Burrum Heads Road, upgrade intersection

- Booral Road and Boundary Road (Urangan), upgrade intersection

- Bruce Highway (Gympie - Maryborough), Tiaro Bypass, construct four lane bypass

- Toowoomba - Cecil Plains Road, improve safety

- Cunningham Highway (Ipswich - Warwick), Tregony to Maryvale, improve safety

- Cunningham Highway (Warwick - Inglewood), improve safety

Bruce Highway (Maryborough – Gin Gin), Walker Street, upgrade intersection

3

Department of Transport and Main Roads

Bruce Highway Targeted Safety Program

Early start underway

- Construction underway:

  - 4 x projects progressing under sole invitee to deliver various safety improvements including new all vehicle rest area at Curra.

  - Open market tender to be awarded soon for intersection upgrade at Barton Road.

- Design underway:

  - 6 x design packages awarded with design activities progressing to facilitate next round of construction.

Next round of construction following early start design

- Maryborough – Gin Gin: 7 x designs comprising approx. 17.3km of wide centre line treatment and pavement strengthening and construction of a heavy vehicle rest area at Gin Gin. Planning and design progressing. Designs to be completed progressively with tendering process (open market) for construction activities to commence in 2026.

Priority pavement strengthening works

- Priority pavement strengthening works, commencing in 25/26*:

Targeting priority sites between Gympie-Maryborough and Maryborough-Gin Gin.

  - Deliver approx. 13km pavement strengthening.

*Site development work in progress, subject to approvals.

# Construction projects

| Project name | Indicative length (km) | Work type | Contract Type* | Procurement method | Prequal levels* | Approximate quarter to be called | Indicative contract value |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Bruce Highway (Maryborough – Gin Gin), Walker Street, intersection improvement, 3555736 | N/A | Improve intersection | TIC-CO | Restricted Tender | R3, F15 | Oct-Dec 2025 | $10m-$25m |
| Castlereagh Highway (St George - Hebel), upgrade floodways; 3575339 | 2.5 | Upgrade floodways | TIC-CO | Open Market | R2, F50 | Jan-Mar 2026 | Up to $10m |
| Maryborough - Hervey Bay Road and Pialba - Burrum Heads Road, upgrade intersection, 2006450 | N/A | Improve intersection | TIC-CO | Open Market | R3, F50 | Oct-Dec 2025 | $50m-$100m |
| Booral Road and Boundary Road (Urangan), upgrade intersection, 2182485 | N/A | Improve intersection | TIC-CO | Open Market | R3, F15 | Oct-Dec 2025 | $25m-$50m |
| Pialba - Burrum Heads Road, O'Regan Creek, upgrade existing floodway, 2225933 | 1.3 | Upgrade floodway | TIC-CO | Open Market | R3, B2, F25 | Jan-Mar 2026 | $25m-$50m |
| Castlereagh Highway (St George - Hebel) and Noondoo - Thallon Road, improve intersection, 3522620 | N/A | Improve intersection | TIC-SI | Sole Invitation | N/A | Jan-Mar 2026 | Up to $10m |
| Gore Highway (Millmerran - Goondiwindi), improve safety, 2615428 | Various locations | Road safety works | MIC-CO | Open Market | R2, F5 | Oct-Dec 2025 | Up to $10m |
| High Risk Rural Roads, improve intersections, 2820368 | N/A | Improve intersection | MIC-CO | Open Market | R2, F1 | Oct-Dec 2025 | Up to $10m |

5

Department of Transport and Main Roads	*See Endnotes for Contract Type, Procurement and Prequalification terms

# Construction projects

| Project name | Indicative length (km) | Work type | Contract Type* | Procurement method | Prequal levels* | Approximate quarter to be called | Indicative contract value |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Murphy's Creek Road (Murphy's Creek), improve safety, 2615000 | 1.0 | Road safety works | MIC-CO | Open Market | R2, F5 | Jan-Mar 2026 | Up to $10m |
| New England Highway (Toowoomba - Warwick), improve safety, 2615431 | Various locations | Road safety works | TIC-CO | Open Market | R2, A2, F5 | Oct-Dec 2025 | Up to $10m |
| Warrego Highway (Toowoomba - Dalby), undertake safety improvements, 3044921 | Various locations | Road safety works | TIC-CO | Open Market | R2, A2, F10 | Oct-Dec 2025 | Up to $10m |
| New England Highway (Yarraman-Toowoomba), Cooyar, undertake safety treatments, 2615432 | 1.3 | Road safety works | MIC-CO | Open Market | R1, F1 | Jul-Sep 2025 | Up to $10m |
| Dalby-Cooyar Road, install guardrail and delineation, 3044646 | 1.2 | Road safety works | MIC-CO | Open Market | R2, F2 | Jul-Sep 2025 | Up to $10m |
| New England Highway (Yarraman - Toowoomba), Chalk Drive, Neil Street and Ruthven Street intersections, improve active transport facilities, 3517602 | 1.0 | Construct cycleway | TIC-CO | Open Market | R3, A2, F10 | Apr-Jun 2026 | Up to $10m |

6

Department of Transport and Main Roads	*See Endnotes for Contract Type, Procurement and Prequalification terms

## Bruce Highway (Maryborough – Gin Gin), Walker Street, intersection improvement

| Project description | Design and early works at the Walker Street intersection, Maryborough |
| --- | --- |
| Procurement method | Restricted Tender |
| Prequal levels* | R3, F15 |
| Approximate quarter to be called | Oct-Dec 2025 |

Maryborough

Bruce Highway and Walker Street intersection

Bruce Highway and Walker Street Intersection indicative locality map

7

Department of Transport and Main Roads	*See Endnotes for Contract Type, Procurement and Prequalification terms

# Warrego Highway (Toowoomba - Dalby), undertake safety improvements

| Project description | Provide safety improvements from 0 - 60km on the Warrego Highway (Toowoomba - Dalby), including audio-tactile line marking, shoulder widening and installation of a channelised right turn lane |
| --- | --- |
| Procurement method | TIC-CO, Open Market |
| Prequal levels* | R2, A2, F10 |
| Approximate quarter to be called | Oct - Dec 2025 |

Speed Road

Warrego Highway

Warrego Highway and Speed Road intersection, near Oakey

8

Department of Transport and Main Roads	*See Endnotes for Contract Type, Procurement and Prequalification terms

# Maryborough – Hervey Bay Road and Pialba – Burrum Heads Road intersection

| Project description | Installation of traffic signals and four lane duplication on the Pialba-Burrum Heads Road approach and Maryborough - Hervey Bay Road southern approach to the intersection |
| --- | --- |
| Procurement method | Open Market |
| Prequal levels | R3, F50 |
| Approximate quarter to be called | Oct-Dec 2025 |

Intersection of Pialba - Burrum Heads Road and Maryborough - Hervey Bay Road looking west towards Burrum Heads

9

Department of Transport and Main Roads

# Design projects

| Project name | Indicative length (km) | Work type | Contract Type* | Procurement method | Prequal levels* | Approximate quarter to be called | Indicative contract value |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Bruce Highway (Maryborough - Gin Gin), Lower Thomas Street to Doghole Creek, rehabilitate pavement; 3342116 | 6.1 | Detailed Design | CFEP | Restricted Tender | HE1, HD1, CE1 | Oct-Dec 2025 | Up to $10m |
| Kingaroy - Cooyar Road and Aerodrome Road (Taabinga), improve intersection; 3517362, Burnett Highway (Goomeri - Gayndah) and Kilkivan - Tansey Road intersection, improve intersection; 3517364, Gympie - Brooloo Road, Blackgate Road and Meddleton Road (Amamoor), realign intersection; 3517366 | N/A | Detailed Design | CFEP | Restricted Tender | HE1, HD1, CE1 | Jul-Sep 2025 | Up to $10m |
| Gympie Connection Road and Musgrave Street, improve intersection; 3033452 | N/A | Detailed Design | CFEP | Restricted Tender | HE1, HD1, CE1 | Jul-Sep 2025 | Up to $10m |
| Isis Highway (Childers - Biggenden) and North South Road intersection, undertake safety improvements; 3517365 | N/A | Detailed Design | CFEP | Restricted Tender | HE1, HD1, CE1 | Jul-Sep 2025 | Up to $10m |
| Bundaberg - Miriam Vale Road, Yandaran Creek to Bushs Road, rehabilitate pavement; 2658883 | 3.0 | Detailed Design | CFEP | Restricted Tender | HE1, HD1, CE1 | Oct-Dec 2025 | Up to $10m |
| Maryborough - Cooloola Road, 17.00 - 18.20km and 18.80 - 20.20km, rehabilitate pavement; 2658885 | 3.2 | Detailed Design | CFEP | Restricted Tender | HE1, HD1, CE1 | Oct-Dec 2025 | Up to $10m |
| Bundaberg - Miriam Vale Road, Dicksons Road to Mullet Creek, rehabilitate pavement; 2016841 | 2.5 | Detailed Design | CFEP | Restricted Tender | HE1, HD1, CE1 | Oct-Dec 2025 | Up to $10m |

10

Department of Transport and Main Roads	*See Endnotes for Contract Type, Procurement and Prequalification terms

# Maintenance

| Project name | Indicative length (km) | Work type | Contract Type* | Procurement method | Prequal levels* | Approximate quarter to be called | Indicative contract value |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2025-26 E17 Wide Bay Burnett District Programmed Maintenance Program NN; 3477420 | 12.9 | Spray seal | MIC-CO | Open Market | N/A | Oct-Dec 2025 | Up to $10m |
| 2025-26 E17 Wide Bay Burnett District Programmed maintenance program SN; 3477421 | 85.9 | Spray seal | MIC-CO | Open Market | N/A | Oct-Dec 2025 | Up to $10m |
| 2025-26 E17 Wide Bay Burnett District Programmed maintenance program SN; 3477421 | 59.4 | Spray seal | MIC-CO | Open Market | N/A | Oct-Dec 2025 | Up to $10m |
| 2025-26 E17 Wide Bay Burnett District Programmed maintenance program SN; 3477421 | 0.6 | Asphalt | MIC-CO | Open Market | A3 | Jul-Sep 2025 | Up to $10m |
| 2025-26 E17 Wide Bay Burnett District Programmed maintenance program SN; 3477421 | 7.4 | Asphalt | MIC-CO | Open Market | A3 | Jan - Mar 2026 | Up to $10m |
| 2025-26 E17 Wide Bay Burnett District Programmed maintenance program SN; 3477421 | N/A | Loop cutting | MIC-CO | Open Market | N/A | Oct-Dec 2025 | Up to $10m |
| 2025-26 E29 Wide Bay Burnett District Skid resistance management program SN; 3497885 | 35.3 | Ultra high pressure water blasting | MIC-CO | Open Market | N/A | Oct-Dec 2025 | Up to $10m |

11

Department of Transport and Main Roads	*See Endnotes for Contract Type, Procurement and Prequalification terms

# Maintenance

| Project name | Indicative length (km) | Work type | Contract Type* | Procurement method | Prequal levels* | Approximate quarter to be called | Indicative contract value |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2025-26 E29 BH, Wide Bay Burnett District Skid resistance management program, SF NN; 3497886 | 4.7 | Ultra high pressure water blasting | MIC-CO | Open Market | N/A | Oct-Dec 2025 | Up to $10m |
| 2025-26 E17 South West District Eastern reseal program SN; 3556567, 2025-26 E17 reseal program NN; 3556591 | 163.2 | Spray seal | MIC-CO | Open Market | N/A | Jul-Sep 2025 | Up to $10m |
| 2025-26 E17 South West District Western reseal program SN; 3556567 | 100.6 | Spray seal | MIC-CO | Open Market | N/A | Jul-Sep 2025 | Up to $10m |
| 2025-26 E17 South West District Eastern reseal program SN; 3556567, 2025-26 E17 reseal program NN; 3556591 | 4.7 | Reseal prep | MIC-SI | Sole Invitee | N/A | Jul-Sep 2025 | Up to $10m |
| 2025-26 E17 South West District Western reseal program SN; 3556567 | 27.7 | Reseal prep | MIC-SI | Sole Invitee | N/A | Jul-Sep 2025 | Up to $10m |
| 2025-26 E17 South West District reseal linemarking program SN; 3556567, 2025-26 E17 reseal program NN; 3556591 | 263.8 | Linemarking | MIC-SI | Sole Invitee | N/A | Oct-Dec 2025 | Up to $10m |
| Lockyer Valley, Southern Downs, Goondiwindi, Toowoomba, Western Downs Regional Councils & RoadTek (Toowoomba, Lockyer Valley and Southern Downs) | Various roads and locations | Road maintenance | RMPC | Sole Invitee | N/A | Apr-Jun 2026 | $10m-$25m |

12

Department of Transport and Main Roads	*See Endnotes for Contract Type, Procurement and Prequalification terms

# Maintenance

| Project name | Indicative length (km) | Work type | Contract Type* | Procurement method | Prequal levels* | Approximate quarter to be called | Indicative contract value |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2025-26 Darling Downs District Bridge and culvert rehabilitation SN; 3049838 | N/A | Bridge and culvert | MIC-SI | Sole Invitee | B1 | Jul-Sep 2025 | Up to $10m |
| Preventative Maintenance; State Network; Various locations within the Darling Downs District area | Various roads and locations | Drainage works | MIC-SI | Sole Invitee | R2, B1, A3 | Jul-Sep 2025 | Up to $10m |
| 2025-26 E17 Darling Downs District resurfacing, various roads SN; 3511657, 2025-26 resurfacing, various roads NN | Various roads and locations | Reseal | MIC-CO | Open Market | F5 | Jul-Sep 2025 | Up to $10m |
| 2025-26 E17 Darling Downs District resurfacing, various roads SN; 3511657 | Various roads and locations | Reseal | MIC-CO | Open Market | F5 | Jul-Sep 2025 | Up to $10m |
| 2025-26 E17 Darling Downs District resurfacing, various roads SN; 3511657, 2025-26 resurfacing, various roads NN, 2025-26 resurfacing, various roads state funded NN | Various roads and locations | Reseal | MIC-CO | Open Market | F5 | Jul-Sep 2025 | Up to $10m |
| 2025-26 E17 Darling Downs District resurfacing, various roads SN; 3511657, 2025-26 resurfacing, various roads state funded NN; 2024-26 Skid Resistance Management Program SN | Various roads and locations | Reseal | MIC-CO | Open Market | F5 | Jul-Sep 2025 | Up to $10m |

13

Department of Transport and Main Roads	*See Endnotes for Contract Type, Procurement and Prequalification terms

# Planning projects

| Project name | Indicative length (km) | Work type | Procurement method | Pre-qual levels | Approximate quarter to be called | Indicative contract value |
| --- | --- | --- | --- | --- | --- | --- |
| Darling Downs Safety and critical maintenance program, planning, 3130875 | N/A | Business Case | Restricted Tender | HE1, TE1, HD1, CE1 (CEP) | Jan-Mar 2026 | Up to $10m |

14

Department of Transport and Main Roads	*See Endnotes for Contract Type, Procurement and Prequalification terms

# Darling Downs safety and critical maintenance program, planning

| Project description | Business case development of planning candidates aiming to reduce fatal and serious injury incidents |
| --- | --- |
| Procurement method | Restricted Tender |
| Pre-qual levels | HE1 TE1 HD1 CE1 (CEP) |
| Approximate quarter to be called | Jan to Mar 2026 |

Gatton township entry safety treatment on Eastern Drive

15

Department of Transport and Main Roads	*See Endnotes for Contract Type, Procurement and Prequalification terms

# Material demand

| Materials | Jul-Sep 2025 | Oct-Dec 2025 | Jan-Mar 2026 | Apr-Jun 2026 | Total |
| --- | --- | --- | --- | --- | --- |
| Asphalt - Estimated demand (tonnes) | 46,906 | 26,392 | 32,851 | 18,260 | 124,409 |
| Bitumen - Estimated demand (litres) | 853,990 | 5,898,014 | 5,300,867 | 873,500 | 12,926,371 |
| Granular - Estimated demand (m3) | 53,097 | 67,878 | 36,458 | 16,200 | 173,633 |
| Concrete - Estimated demand (m3) | 1,934 | 950 | 774 | 194 | 3,852 |
| Culvert - Estimated demand (linear metres) | 895 | 727 | 339 | 100 | 2,061 |
| Deck Units - Estimated demand | 25 | 12 | 0 | 0 | 37 |

16

Department of Transport and Main Roads

Contract Type, Procurement and Prequalification terms

| A | Asphalt |
| --- | --- |
| B | Bridgeworks |
| BD | Bridge Design |
| CE | Cost Estimating |
| CFEP | Consultants for Engineering Projects |
| CPA | Collaborative Project Agreement |
| DAI | Data Analysis & Insights |
| ECI | Early Contractor Involvement |
| EE | Electrical Engineering |
| ENV | Environmental Services |
| EOI | Expression of Interest |
| ES | Economic Studies |
| ETI | Early Tender Involvement |
| F | Financial Level |
| FC | Financial / Commercial |
| FREW | First Response Emergency Works |
| GE | Geotechnical Engineering |
| HD | Hydraulic Design |
| HE | Highway Engineering |
| IBCP | Infrastructure Building and Construction Panel |
| ITS | Intelligent Transport Systems |
| MIC-CO | Minor Infrastructure Contract – Construct Only |
| MIC-DC | Minor Infrastructure Contract – Design and Construct |
| MIC-SI | Minor Infrastructure Contract – Sole Invitation |

| PAF | Project Assessment Framework |
| --- | --- |
| PD | Pavement Design |
| PM | Project Management |
| PPP | Public-Private Partnership |
| QBS | Qualification Based Selection |
| R | Roadworks |
| RAMC | Road Asset Maintenance Contract |
| RM | Risk Management |
| RMPC | Road Maintenance Performance Contract |
| SE | Structural Engineering |
| SOA | Standing Offer Arrangement |
| SSMW | Small Scale Minor Works |
| TE | Traffic Engineering |
| TIC-CO | Transport Infrastructure Contract – Construct Only |
| TIC-DC | Transport Infrastructure Contract – Design and Construct |
| TIC-SI | Transport Infrastructure Contract – Sole Invitation |
| TLUM | Transport & Land Use Modelling |
| TP | Transport Planning |
| VBS | Value Based Selection |

Endnotes

17

Department of Transport and Main Roads

# Contact

### For further information about our program email:

SQR_Communications@tmr.qld.gov.au

18

Department of Transport and Main Roads

Thank you and stay connected

### www.tm r.q ld .g o v.au

TMRQld	@TMRQld	TMRQld	Department of Transport and Main Roads